On December 13th Board Member Monroe Benaim asked the following question regarding Board Item PM8 - Retainage for Seminole Ridge High:

Question:  What is left on the contractors punch list?

Response:  There are twenty-five (25) open punch list items remaining to be completed for the Building 7 Build-out with an estimated value of under $5,000.  The construction manager has committed to complete all items by the end of January 2006.

Karen Sides

Executive Secretary

Chief Operating Office

Phone:   561.434.8510

Fax:       561.357.7585

ksides@palmbeach.k12.fl.us

www.palmbeachschools.org  for details