On January 9, 2007 the following information was requested from Board Member Paulette Burdick regarding CC2 - Continued Phase I Support of the ERP Project from eVerge Group, Inc.

Question:	Budget for Phase 1.  Amount expended in Phase 1.

Response:	The total cost of Phase 1 was $19,405,447, plus an additional      			$850,000 spent on Phase 1 support from Sept - Dec 2006.

Hardware				1,175,339

Software				4,107,253

Project Mgmt			 	 218,077

Project Planning Serv		  150,000

Phase 1 Implementation Serv	13,754,778

Total:				19,495,447

Continued Phase 1 Support	   850,000

Question:	Original chart depicting completion points and schedule of Phase 1.

Response:	See attached document.

Question:	Where do we stand Jan 07 in regards to Phase 1.

Response:	We are requesting in January 2007, $750,000 for Phase 1 support from Jan - Mar 2007. This will provide support with W2 development, software patch installation and troubleshooting, transfer of knowledge to district staff, and year end closing activities.

Question:	Budget for Phase 2.

Response:	Planned Phase 2 spending in FY2007 is $2,885,000 for mission and time critical priority items. In FY2008, the planned spending is $1,375,000 for the remaining items. In total the Phase 2 planned spending is $4,260,000.

Question:	Provide a schedule and timeline with milestones for Phase 2.

Response:	At this time, Phase 2 is expected to be completed by August 2007, however, the Phase 2 project plan has not yet been scoped out with project plan timelines that permit identification of milestones. Some Phase 2 activities may be scheduled beyond the July / August timeframe.  We plan on having the Phase 2 project plans in place within the next 4 weeks. At that time, we will bring the project timelines with milestones and the associated consulting contracts to the Board for approval.

Joseph M. Moore

Chief Operating Officer

Phone:  561-434-8510

Fax:      561-357-7585